### **Potential Challenges & Solutions**

1. **Challenge**: Integrating 4K Video Landing Page.
   * **Solution**: Use video compression tools to optimize file size and use a CDN to serve the video efficiently.
2. **Challenge**: Implementing requestable talent roster.
   * **Solution**: Use a form or API to enable the roster functionality, allowing users to send requests to the client directly.
3. **Challenge**: Scrolling Numbers Section.
   * **Solution**: Utilize JavaScript libraries like CountUp.js to ensure smooth number animations.

### **Client’s Deliverables:**

1. Client-approved content (text for testimonials, portfolio, and other sections).
2. Any media assets (logos, video clips, images) for integration.
3. Access to any third-party tools or APIs (if required for roster or branding integration).

### **Team Responsibilities:**

* **Mewtwo**: Project coordination, client communication, overall quality control.
* **Ash**: Front-end development, including video landing page and dynamic sections.
* **Misty**: Back-end development, including roster integration and database handling.
* **Brock**: UI Design, ensuring the design meets client expectations.
* **External Copywriter**: Crafting high-quality website copy for various sections.

### **Project Milestones and Deadlines:**

* **Discovery Phase Complete**: Day 5
* **Design Phase Complete**: Day 12
* **Development Phase Complete**: Day 20
* **Testing Complete**: Day 24
* **Live Deployment**: Day 28